## Slide 1
Razorpay Integration
End-to-end activation plan for Canteen-Application
From signup to live payments · who does what · timeline
Prepared for the NoQx Technologies operator team

## Slide 2
What this deck covers
• What Razorpay does for us (payments, refunds, disputes, settlement)
• Which plan to buy and why
• KYC documents required (Business + Individual)
• Step-by-step activation timeline (operator dashboard work)
• What the code already handles (no dev work needed)
• What the operator must do per environment
• Cost model and what to watch on the dashboard
Canteen-Application · Razorpay Integration Playbook
2 / 18

## Slide 3
Why Razorpay
• Accepts UPI, all major credit/debit cards, netbanking, all wallets, EMI
• Auto-refunds failed authentications — customer never loses money on a failed transaction
• Customer-initiated refund flow handled by us via Razorpay API (already coded)
• Disputes (chargebacks) handled inside Razorpay dashboard — we just upload evidence
• Settlements to our current account daily/weekly (T+2 default)
• PCI compliance handled by Razorpay — card details never touch our server
• Built-in fraud detection on every transaction
• Webhook system keeps our DB in sync with payment + refund state automatically
Canteen-Application · Razorpay Integration Playbook
3 / 18

## Slide 4
Which plan to buy
Razorpay Standard is enough — switch later only if volumes justify it
Standard ✅ RECOMMENDED
Pricing:
UPI: 2%
Cards / Netbanking / Wallets: 2%
Intl. cards: 3%
What you get:
All payment methods
Refunds (instant + normal)
Disputes handling
Webhooks + dashboard
T+2 settlement
Basic risk monitoring
Verdict:
Right for us today. No monthly fee — pay per transaction. Standard covers every refund / dispute / fraud scenario we discussed.
Pro / Enterprise
Pricing:
Custom (1.6–1.8% range)
Direct-negotiate with Razorpay sales
What you get:
Lower rates
Priority support
Dedicated account manager
Advanced analytics
Smart routing
Verdict:
Only worth it once monthly volume crosses ~₹50 lakh. Revisit after 3–6 months live.
Subscriptions add-on
Pricing:
Small fixed monthly fee per
active subscription
What you get:
Recurring auto-debit billing
Mandate management
Subscription lifecycle events
Verdict:
Add only when we turn on NoQx Pro recurring billing. Skip for now.
Canteen-Application · Razorpay Integration Playbook
4 / 18

## Slide 5
KYC documents to gather BEFORE applying
Client already has GST + current account — most of this is checklist
Business KYC (use this — GST holder)
• Business PAN card
• GST certificate (already have ✓)
• Certificate of Incorporation / Partnership Deed / Shop & Establishment / Udyam (MSME) — pick one
• Cancelled cheque OR bank statement of the current account (already have ✓ — name on cheque must match business name)
• Business address proof (utility bill / rental agreement)
• Director / Partner / Proprietor PAN + Aadhaar
• Website URL: https://canteenapplication-production.up.railway.app/
• Working email + phone (must answer Razorpay's verification call)
Individual KYC (skip — only if no entity)
• PAN card
• Aadhaar card
• Cancelled cheque (personal account)
• Address proof
• Working email + phone
Canteen-Application · Razorpay Integration Playbook
5 / 18

## Slide 6
Website requirements (already done — no action)
• Terms of Service → /terms
• Privacy Policy → /privacy
• Refund / Cancellation Policy → /refund
• Shipping & Delivery Policy → /shipping
• Contact Us (with Grievance Officer details) → /contact
• All 5 linked from the public login page footer — Razorpay reviewer can navigate to each
• Only operator action: replace placeholder support email / phone / address in app/contact/page.tsx with real monitored values BEFORE submitting KYC
Canteen-Application · Razorpay Integration Playbook
6 / 18

## Slide 7
Operator activation steps · in order
Each step is dashboard work — no code changes
1
Sign up at dashboard.razorpay.com using the business email
5 min · email verification
2
Submit Business KYC (documents from previous slide)
30 min upload · 2–7 business days approval
3
Wait for KYC approval email — until then only test mode works
Razorpay may call to verify; ensure phone is answered
4
After approval → Settings → API Keys → Generate Live Mode keys
1 min · save them in a password manager
5
Add live keys to Railway env vars on BOTH staging and production
RAZORPAY_KEY_ID + RAZORPAY_KEY_SECRET
6
Settings → Webhooks → Add new endpoint
URL: <prod>/api/payments/razorpay-webhook · Active mode: Live
7
Subscribe webhook to the 6 events listed in slide 10
payment.captured / failed / authorized + refund.created / processed / failed
8
Copy webhook signing secret → set RAZORPAY_WEBHOOK_SECRET in Railway
Same secret on both staging and production
9
Settings → Settlements → confirm bank account, pick T+2 cycle
Money will land in current account every 2 working days
10
Settings → Notifications → enable email alerts for disputes + refund failures
Route to a monitored inbox, not a personal address
11
Run pre-launch test plan (slide 12) — ₹1 real transaction end-to-end
Verify webhook 200s, refund flows, settlement lands
Canteen-Application · Razorpay Integration Playbook
7 / 18

## Slide 8
What our code already handles (no dev work needed)
• Razorpay Checkout UI loaded on cart page
• Server-side order creation → /api/payments/razorpay-order
• HMAC-SHA256 signature verification → /api/payments/razorpay-verify
• Webhook receiver with constant-time signature compare → /api/payments/razorpay-webhook
• Auto-refund when verify fails ("money debited but order not confirmed")
• Student self-cancel within 45 seconds → auto-refund through Razorpay API
• Staff cancel from canteen dashboard → auto-refund with reason captured
• payment.failed webhook → auto-refund initiated server-to-server
• refund.processed webhook → updates payment ledger automatically
• Idempotent payment recording — duplicate events safe to retry
Canteen-Application · Razorpay Integration Playbook
8 / 18

## Slide 9
Operator dashboard checklist
Tick off as each one is done; nothing here is code
• Razorpay account created and email verified
• Business KYC submitted with all 7 documents
• KYC approved — confirmation email received
• Live API keys generated and stored securely
• RAZORPAY_KEY_ID added to Railway (staging)
• RAZORPAY_KEY_SECRET added to Railway (staging)
• RAZORPAY_KEY_ID added to Railway (production)
• RAZORPAY_KEY_SECRET added to Railway (production)
• Webhook endpoint added in dashboard pointing to production URL
• Webhook events subscribed (6 events — slide 10)
• RAZORPAY_WEBHOOK_SECRET added to Railway (both envs)
• Settlement cycle confirmed (T+2 to current account)
• Notification emails routed to monitored inbox
• Test ₹1 transaction passed all 7 checks (slide 12)
• Placeholder contact email/phone replaced in app/contact/page.tsx
Canteen-Application · Razorpay Integration Playbook
9 / 18

## Slide 10
Environment variables on Railway
Set the same 3 keys on BOTH staging and production services
RAZORPAY_KEY_ID
Settings → API Keys → "Generate Live Mode" → copy Key ID (starts with rzp_live_…)
format: rzp_live_abcdef1234567
RAZORPAY_KEY_SECRET
Same screen, immediately after generation — secret is shown ONCE
format: (secret shown only at generation time)
RAZORPAY_WEBHOOK_SECRET
Settings → Webhooks → click your webhook → Reveal Secret
format: any string ≥ 12 chars
Reminder: never commit these to git. They live ONLY in Railway → Variables.
After updating env vars, Railway will auto-redeploy. Test the webhook once after deploy completes.
Canteen-Application · Razorpay Integration Playbook
10 / 18

## Slide 11
Cost model on Standard plan
What Razorpay charges and what to budget for
Per transaction
• UPI: 2% + GST
• Cards (Visa/Master/RuPay): 2% + GST
• Netbanking: 2% + GST
• Wallets (Paytm/PhonePe/etc): 2% + GST
• International cards: 3% + GST
Per refund
• ₹10 + GST per refund (Standard)
• Bake this into your business math
• Free refunds available only on higher-tier plans
• Both full and partial refunds cost the same
Settlement
• Default: T+2 (money lands 2 working days after capture)
• First 30 days post-activation: T+7 hold (fraud buffer)
• After 30 days: can request T+1 or T+2
• Settlement to current account is FREE
Other potential fees
• Chargeback fee: ₹500 per chargeback initiated
• Subscription add-on (if enabled later): small monthly
• International payments: extra forex markup
• No setup fee, no annual fee, no minimum volume
Canteen-Application · Razorpay Integration Playbook
11 / 18

## Slide 12
Pre-launch test plan
• 1. Place a ₹1 real order on production — successful capture
• 2. Verify webhook fired by checking Razorpay dashboard → Webhooks → Recent deliveries (should show 200)
• 3. Cancel an order within 45 seconds — confirm refund initiated (Razorpay dashboard → Refunds)
• 4. Cancel an order via staff dashboard with a reason — confirm refund + customer notification
• 5. Force a payment failure (decline a card) — confirm auto-refund and student sees correct message
• 6. Inspect a real payment in dashboard — check fees deducted match plan (2% for UPI/Card)
• 7. Wait one settlement cycle (T+2) — confirm money lands in current account
Canteen-Application · Razorpay Integration Playbook
12 / 18

## Slide 13
Disputes & chargebacks
What happens when a customer complains to their bank — Razorpay-managed
• Customer disputes a charge (e.g. claims they didn't authorise)
• Their bank notifies Razorpay → Razorpay debits the disputed amount from your settlement
• Razorpay emails you and opens a Dispute case in dashboard
• You have typically 7 days to respond. Upload evidence:
• • Order record (proof of legitimate order placed)
• • OTP / QR collection log (proof food was collected by them)
• • Communication with customer (if any)
• Razorpay forwards your evidence to the bank
• If you win → debited amount returned to settlement (1–6 weeks)
• If you lose → debited amount kept by customer; Razorpay charges ₹500 chargeback fee
• Action for operator: monitor dispute notification email + dashboard daily for first month
Canteen-Application · Razorpay Integration Playbook
13 / 18

## Slide 14
Day-2 operations · what to watch
• Razorpay dashboard → Transactions: real-time payment list, search by phone or amount
• Razorpay dashboard → Refunds: monitor pending vs processed
• Razorpay dashboard → Disputes: respond within 7 days when one arrives
• Railway logs: app-side errors (`[razorpay-webhook]` log lines)
• Settlement reports: monthly GST invoice for platform fees (downloadable)
• Set up email alerts in Razorpay → Settings → Notifications for: dispute raised, refund failed
• Monthly: reconcile Razorpay settlement total against our orders table
Canteen-Application · Razorpay Integration Playbook
14 / 18

## Slide 15
Who does what
Operator owns the dashboard; code already handles every payment flow
Task
Operator
Code (us)
Sign up + KYC submission
Operator
Maintain accurate business contact info
Operator
Set Razorpay env vars on Railway
Operator
Add webhook endpoint in dashboard
Operator
Monitor disputes + respond with evidence
Operator
Settlement reconciliation (monthly)
Operator
Payment UI on cart page
Done
Order creation API → Razorpay
Done
HMAC signature verification
Done
Auto-refund on payment-verify failure
Done
Student 45s self-cancel + auto-refund
Done
Staff cancel + reason-captured refund
Done
payment.failed webhook → auto-refund
Done
refund.processed webhook → ledger sync
Done
Idempotent payment recording
Done
Canteen-Application · Razorpay Integration Playbook
15 / 18

## Slide 16
Risks and mitigations
• KYC rejected for missing legal pages
All 5 pages already live (Terms, Privacy, Refund, Shipping, Contact). Reviewer will find them via login footer.
• Settlement delayed because of T+7 holding period
Plan working capital for the first 30 days. After that, T+2 kicks in.
• Genuine fraud / disputed chargeback
Pickup OTP + QR scan logs are strong evidence. Monitor dispute mailer; respond within 7 days.
• Razorpay API key leaked
Keys never committed to git (.env.example shows placeholders only). Rotate immediately via dashboard if leaked.
• Webhook never fires
Check Razorpay dashboard → Webhooks → recent deliveries. If 4xx, our endpoint is rejecting; if no deliveries, URL wrong. Code already returns 200 on successful processing.
• Operator forgets to set RAZORPAY_WEBHOOK_SECRET
Our endpoint refuses ALL webhooks if secret is missing (503). Failure is loud, not silent — easy to diagnose.
• Cost overrun from per-refund ₹10 fee
Negotiate refund-fee waiver after 3 months if monthly refund volume is high.
Canteen-Application · Razorpay Integration Playbook
16 / 18

## Slide 17
One-page summary
Share this slide with the client if they want just the headlines
Plan
Razorpay Standard — 2% per transaction, no monthly fee, every refund/dispute feature included
Time
2–7 business days from KYC submission to first live payment
Operator inputs
Business PAN, GST cert, current-account cheque (already have ✓), entity proof, address proof, Director PAN+Aadhaar, business email + phone
Operator dashboard work
Sign up · submit KYC · paste 3 env vars · add 1 webhook URL · subscribe 6 events
Code work
Done. Every payment, refund, failed-payment, dispute, self-cancel and staff-cancel flow is already wired.
Cost to budget for
2% of GMV per transaction + ₹10 per refund + ₹500 per chargeback (rare)
Settlement
Daily, T+2 to the current account that's already on file
What to monitor day-2
Razorpay dashboard for disputes + refund failures; respond within 7 days
Canteen-Application · Razorpay Integration Playbook
17 / 18

## Slide 18
Next actions — today
If you want this live within a week, do these in order
Today
Edit app/contact/page.tsx — replace placeholder email/phone with real monitored ones. Tell the dev (us) to push the change.
Today
Operator: create a noreply / support email on the business domain if not already done. Razorpay will use it for verification.
Day 1
Operator: sign up at dashboard.razorpay.com using business email.
Day 1
Operator: submit Business KYC with all 7 documents (slide 5).
Days 2–7
Wait for KYC approval. Razorpay may call to verify business details — keep phone reachable.
After approval
Operator: generate Live API keys → paste into Railway env vars on BOTH staging and production. Tell us so we can verify the deploy.
Same day
Operator: add webhook URL in Razorpay dashboard. Copy webhook signing secret → Railway env.
Same day
Run the 7-step test plan (slide 12) — ₹1 real transaction end-to-end.
Going forward
Operator: monitor dashboard daily for the first month; reconcile settlement monthly.
Canteen-Application · Razorpay Integration Playbook
18 / 18